Eagle Eye BackLog

Meetings:

1. (9-7-16) – All members present
   1. Wrote 10 Agile stories
   2. Figured out story points for agile stories
2. (9-12-16) Ashly Hernandez, Nhan Phan, John Zavala
   1. Finished Agile stories with story points and definition of done
3. (9-14-16) Ashly Hernandez. Nhan Phan, Nolan O’Donell, Teddy Hung
   1. Talked about structure of program using database.
   2. Added more detail to Agile stories(priority, assignee, assumptions, lists of tasks and tests),
4. (9-19-16) All members present
   1. Worked on layout of interface(main window)
   2. Each member worked on their story
5. (9-20-16) Ashly Hernandez, Nhan Phan, Teddy Hung, John Zavala
   1. Each member worked on their stories
6. (9-22-16) All members present
   1. Each member worked on their stories
7. (9-26-16) All members present
   1. Each member worked on their stories. If one person was done, they helped someone else.
8. (9-28-16) All members Present
   1. END OF FIRST SPRINT!
   2. Members worked on stories for sprint 2
9. (10-3-16) Ashly Hernandez, Nhan Phan, Teddy Hung
   1. members worked on stories
10. (10-5-16) Ashly Hernandez, Nhan Phan, John Zavala
    1. Members made sure each individual stories collaborated together and worked properly.
    2. Prepared for second sprint
11. (10-10-16) All members present
    1. END OF SECOND SPRINT!
    2. members worked on third sprint
12. (10-13-16)